|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Priority** | **Agreed Start Date** | **Ref** | **Task** | **Development Requirement** | **Additional Comments** | **Estimated Completion (Hrs)** | **Developer’s comment**  **Tester’s comment** |
|  | Dec/2/2019 |  | ZB-485 MODBUS Test | Test ZB-485 MODBUS functionalities |  | 32 | Completed (Dec/5) |
|  | Dec/9/2019 |  | ZB-485 MODBUS endurance/release test | Run endurance test with 10ms poll rate on both the RS485 ports |  | 72 ( 24 hour test for 9 days) | Completed (Dec/18)  **- ZB-485-MODBUS V1.0 released** |
|  | Dec/19/2019 |  | A little documentation | 1. Guide on Initial flashing 2. Guide on Firmware upgrade 3. Deliverables |  | 8 | Completed (Dec/19) |
|  | Dec/26/2019 |  | Write Release Notes |  | 1. For ZB-HART-MODBUS, nothing particular 2. For ZB-ANA-MODBUS, nothing particular 3. For ZB-485-MODBUS, wrote a release note commenting about ANSGCNV not updating EEPROM configuration. | 4 | Completed (Dec/26) |